CS673 Software Engineering

Team 2: “Cadence” Learning/Study Application

Meeting Minutes

All meeting minutes are kept in this single document. The latest meeting minutes should be at the beginning of the document. For example, meeting 3 minutes is placed before meeting 2 in the document. The team leader should prepare a basic agenda for the meeting and team members should rotate to be the minutes taker. Each group should have at least one meeting per week, and you may have multiple meetings if needed.

Meeting 6

Date and Time:  10/11/26, 3:30pm

Place: Zoom

Participants: Miles, Nurzat, Von, Duc

Minutes taker:  Nurzat

Timekeeper: Nurzat

Purpose: Final Iteration Wrap-up Planning

Agenda:

- Review Iteration 3 implementation progress and remaining integration work.

- Coordinate deployment, acceptance testing, and documentation updates.

- Assign presentation, demo, and code walkthrough responsibilities.

- Plan final deliverable review and submission.

Discussions:

- The team reviewed the Iteration 3 features, including AI card generation, accepting and rejecting suggestions, AI-generated card badges, and typed-answer study mode. Remaining work included completing reviews, checking integration, and verifying the application before the final release.

- The team discussed the typed-mode implementation across F4, F5, and F6. The typed study flow depends on the answer checker and typed-mode building blocks, so those components need to be integrated first.

- Deployment and acceptance testing were discussed as prerequisites for final reporting. The presentation and testing documentation need to reflect actual results, including generation times and deployment checks. Unconfirmed results should remain pending until verification is complete.

- The team reviewed the documentation responsibilities for the final iteration, including the SPPP, SDD, STD, risk register, meeting minutes, progress reports, and AI-usage logs.

- The team also discussed preparing separate presentations, demonstration, and code walkthrough videos. Each member would record their assigned presentation and walkthrough sections, with consistent recording settings to support combining the recordings.

Key Decisions:

- Retain AI card generation and typed-answer study mode as the main Iteration 3 features. Multiple-choice mode remains outside the final iteration’s scope.

- Review and integrate the typed-answer checker and building blocks before the dependent typed study flow.

- Complete acceptance testing and confirm deployment results before finalizing claims in the presentation and documentation.

- Use the Iteration 2 presentation design as the basis for the Iteration 3 slides.

- Record the presentation in the order Nurzat, Duc, Von, and Miles. Nurzat will assemble the presentation video.

- Record the code walkthrough in the order Miles, Duc, Von, and Nurzat. Nurzat will assemble the walkthrough video.

- Keep the application demonstration as a separate video, coordinated by Miles.

- Complete a final consistency check across documentation, recordings, and submission links before release.

Action Items:

- All: finish assigned implementation work, address review feedback, and complete acceptance testing. Due before the Iteration 3 submission.

- Duc: update the SPPP and CI/CD documentation, complete deployment work, and assemble the code walkthrough video. Due before the Iteration 3 submission.

- Miles: update the SDD and project overview documentation, record the demo, review PRs, and coordinate the final release. Due before the Iteration 3 submission.

- Von: update the STD and risk management sheet, including acceptance-test results. Due before the Iteration 3 submission.

- Nurzat: finalize presentation slides and speaker notes, record assigned presentation and code walkthrough segments, assemble the presentation video, and update meeting minutes. Due before the Iteration 3 submission.

- All: provide assigned recordings, update individual progress reports and AI-usage logs, and verify AI-usage headers in contributed code. Due before the Iteration 3 submission.

- All: review final deliverables and confirm that submission links work. Due before the Iteration 3 submission.

Meeting 5

NOTE TO GRADERS FOR MEETINGS 4 AND 5: Our team has had difficulty planning synchronous meetings due to some of our team working day jobs taking up full weekdays (Miles) and weekends (Von), and others taking courses covering weeknight evenings (Nurzat and Duc). As such, we have been communicating frequently via Discord and managing team plans via shared markdown files committed to our repo and reviewed across the team via PR before being finalized. We have found that this is an effective way for our team to stay organized and on schedule. We request your understanding in the grading of our meetings.

Date and Time:  10/1/26, 1pm (asynchronous)

Place: Discord

Participants: Miles, Nurzat, Von, Duc

Minutes taker:  Miles, Claude

Timekeeper: N/A

Purpose: Project Implementation Planning

Agenda:

- Plan implementation tasks for Iteration 2

- Discuss gaps in features implemented in Lab 3 that need to be plumbed together for a working demo

- Assign implementation tasks once divided

Discussions:

- Reviewed Lab 3 work. The scheduler, due-cards and review endpoints, and study session logic are merged, but none of it shows in the app yet (no study page, no Study button, no demo data).

- Reviewed Miles's Iteration 2 plan (PR #43), which splits the remaining work into small backend and frontend chunks, each with its own owner

- Agreed to drop typed-answer mode from Iteration 2 and to add a shared style guide so all pages match

- Reviewed team participation. Von and Nurzat had limited availability this week, and the team offered to cover tasks if needed.

- Course staff passed on instructor feedback: document AI usage in code comments and emphasize good tests

- Course staff confirmed that AI usage comments apply to Iteration 2 work going forward, not retroactively

- Reviewed Iteration 2 submission requirements

- Discussed the presentation. Nurzat volunteered to present, and Miles offered to record the demo video.

- Assigned the remaining submission tasks

Key Decisions:

- Iteration 2 scope: connect the Lab 3 pieces into a working study mode demo, with demo seed data and a consistent design

- Typed-answer mode deferred to a later iteration

- Implementation ownership:

- Miles: CI fix, frontend and style foundations, demo data, card and rating buttons

- Nurzat: deck due counts, deck page updates

- Von: interval previews on rating buttons

- Duc: study page, session summary

- AI usage headers required in all Iteration 2 code

- Every PR needs one approving review before merging

- All submission docs go on one branch (docs/iteration-2-submission) and are reviewed in one PR

Action Items:

- All: finish assigned implementation chunks. Due before the Iteration 2 submission (10/5)

- Duc: update the SPPP and risk management sheet, create the release, and submit. Due 10/5

- Miles: update the SDD, write meeting minutes, record the demo, review PRs. Due 10/5

- Von: update the STD, including fixes from Iteration 1 feedback. Due 10/5

- Nurzat: presentation slides and recording. Due 10/5

- All: update the progress report and AI usage log, and add AI usage headers to code. Due 10/5

Meeting 4

Date and Time:  9/26/26, 1pm (asynchronous)

Place: Discord

Participants: Miles, Nurzat, Von, Duc

Minutes taker:  Miles, Claude

Timekeeper: N/A

Purpose: Lab 3 Planning, forward-looking iteration 2 planning

Agenda:

- Plan Lab 3 user stories

- Discuss how Lab 3 work can fit into our iteration 2 submission

- Assign specific user stories to individuals on the team

Discussions:

- Lab 3 Approach

  - Lab 3 asks each member to build a small user story test-first and add the code to our repo. Miles proposed using the lab to build the first pieces of Iteration 2's study mode, so the code carries forward instead of being written once and thrown away.

  - Miles shared a draft Lab 3 plan for review (PR #34, code/plans/LAB_3_PLAN.md). It follows the same in-repo, PR-reviewed planning process the team used for Iteration 1.

  - The plan defines five test-first stories. Each one stands on its own for the lab, and together they make up the study mode feature:

    - Scheduler: Anki's default spaced repetition algorithm as a single Python function

    - Due cards: an endpoint that returns which cards in a deck are due to study now

    - Study session: frontend logic that runs a session (next card, reveal, rate, bring learning cards back when due)

    - Typed answer: a frontend function that checks a typed answer and suggests a rating

    - Save a review: an endpoint that runs the scheduler on a rating and saves the result

  - It also adds two small setup steps that unblock the stories: a backend foundation (scheduling columns on cards, plus a database migration) and a frontend foundation (Vitest and React Testing Library).

  - The study page itself, the part a user clicks through, was kept out of the lab. It will be the first Iteration 2 task once the stories are done.

  - Lab 3 doesn't require merging code. The team still planned to merge each story so the work counts toward Iteration 2.

  - Nurzat supported using Lab 3 to get a head start on Iteration 2.

- CI Test Failures

  - Automated Postgres checks were failing on every open PR, which blocked all merges.

  - Cause: a dependency allowed a newer SQLAlchemy release (2.1) that changed its default Postgres driver to one we don't install, so the app crashed on startup. The same crash would have hit the next deployment.

  - Fix: Miles pinned SQLAlchemy to the last working version (PR #35). The team agreed it had to merge before any other PR.

  - Duc reviewed and approved the fix, the Lab 3 plan, and a documentation cleanup (PRs #33–35). All three merged the evening of 9/26.

- Jira Board

  - The team lost points in Iteration 1 for not tracking user stories in Jira.

  - The five Lab 3 stories were written in Jira format: user story, business value, Given/When/Then acceptance tests with concrete values, and story-point estimates (code/plans/LAB_3_USER_STORIES.md). They were posted to the Jira board the same night.

  - The in-repo plan remains the team's working reference. Jira mirrors it for tracking.

- Story Ownership

  - Miles proposed story owners (PR #38). With five stories and four members, Miles took the extra small story in addition to the setup steps he had already started.

  - The assignments were presented as a proposal, and anyone could ask to trade. Duc approved, and the PR merged 9/27.

  - Miles noted that nothing in the plan was final and that anyone who disagreed with an approach could raise it in the channel.

- Progress and Code Review

  - Both setup steps were merged 9/27 (PRs #36, #37), which unblocked all five stories.

  - Duc reviewed the scheduler story (PR #39). He checked the algorithm by hand against the plan and found that the branch was missing the "red" (failing-tests) commit, which Lab 3 requires as TDD evidence. The branch was rebuilt with the commit before merging.

  - Duc's study session story (PR #40) was reviewed by Miles and merged 9/27.

  - Nurzat opened the due-cards story for review on 9/28 (PR #41): 11 new tests, full backend suite passing at 96.6% coverage.

  - Miles opened the save-a-review story for review on 9/28 (PR #42): 14 new tests, including the Jira acceptance tests.

Key Decisions:

- Use Lab 3 to build the foundation of Iteration 2's study mode

- Lab 3 scope: five test-first stories plus two setup steps. The study page UI, AI card generation, and duplicate card detection move to later in Iteration 2.

- Story ownership:

  - Miles: setup steps (backend and frontend foundation), Story 1 Scheduler, Story 5 Save a review

  - Nurzat: Story 2 Due cards

  - Duc: Story 3 Study session

  - Von: Story 4 Typed answer

- Technical decisions adopted from the reviewed plan:

  - Use Anki's default scheduler and settings with no random "fuzz", so every result is testable

  - The scheduling algorithm lives only in the backend. The frontend never calculates intervals.

  - Use Vitest for all frontend tests (the SPPP's testing section still says Jest and needs updating)

  - Write BDD scenarios as Given/When/Then tests, without adding a separate BDD tool

- Testing process: write failing tests first and commit them ("red"), then implement ("green"), then refactor. Merge PRs with "Create a merge commit" instead of squashing, so the red commit stays in the history as evidence.

- Fix CI before merging any other PR

- Post all user stories to Jira; the in-repo plan stays the working reference

- One reviewer approval is required before merging each story PR

Action Items:

- Miles: pin SQLAlchemy to fix the failing CI checks. Due 9/26

- Miles: post the Lab 3 user stories to the Jira board. Due 9/26

- Miles: backend and frontend setup steps. Due 9/27

- Miles: Story 1 Scheduler. Due 9/28

- Miles: Story 5 Save a review. Due 9/28

- Nurzat: Story 2 Due cards. Due 9/28

- Duc: Story 3 Study session. Due 9/28

- Duc: review the plan, CI fix, and story PRs. Ongoing

- Von: Story 4 Typed answer. Due 9/28

- All: review the story ownership proposal and raise any trades in the channel. Due 9/27

- All: individual Lab 3 reports

Meeting 3

Date and Time:  Thursday September 17, 2026 - 4:30pm EDT

Place: Zoom

Participants: Miles, Nurzat, Osasenaga (goes by Von), Duc

Minutes taker:  Miles/Zoom AI

Timekeeper: Miles

Purpose: Project Implementation Planning

Agenda:

- Plan implementation tasks for Iteration 1

- Discuss roles, assign security role

- Plan presentation and submission responsibilities for Iteration 1

Discussions:

- Reviewed an AI-drafted Iteration 1 plan (initially: manual deck building + study mode); scope revisited as a group

- Debated project structure before implementation details; agreed a monolith is acceptable for now, revisitable with full-team input

- Raised authentication/authorization as a gap in the draft plan

- Discussed AI-generated card content — deemed modular and deferrable

- Noted lecture feedback suggesting reduced feature scope given smaller team size; team opted to proceed as planned with AI assistance

- Security concerns identified: SQL injection prevention, restricting API access

- Discussed presentation and demo video requirements for Monday submission

Key Decisions:

- Iteration 1 scope: user authentication/authorization + basic deck and card CRUD

- AI-generated content deferred to a later iteration

- Monolithic architecture for Iteration 1

- 2/2 split: two members on backend, two on frontend

  - Von - backend + card/deck creation/editing

  - Miles - backend user auth

  - Nurzat - frontend card/deck creation

  - Duc - frontend user auth

- Miles takes the security lead role

  - Security considerations for iteration 1:

    - SQL injections

    - API security

- A shared technical plan (markdown, in-repo, PR-reviewed) will be the common context for everyone's AI tooling

- Target: implementation complete Monday morning, leaving buffer for integration issues before submission

Action Items:

- Miles — draft shortened Iteration 1 technical plan (auth, deck/card CRUD, security considerations), commit and open PR — due tonight / tomorrow AM

- Miles — implement backend user authentication — due Mon AM

- Miles — security lead: SQL injection prevention, API hardening in plan and auth work — due Mon AM

- Duc — review Miles's plan PR, comment/edit for consistency and completeness — due before implementation starts

- Duc — implement backend deck/card CRUD — due Mon AM

- Nurzat — implement frontend deck/card creation — due Mon AM

- Nurzat — start Iteration 1 slide deck (Google Slides) — due before Mon

- Von — implement frontend user authentication (login/signup) — due Mon AM

- Miles + Nurzat — finish slides, schedule and record Iteration 1 presentation/demo video — due Mon

Meeting 2

Date and Time:  Saturday September 12, 2026 - 9am EDT

Place: Zoom

Participants: Victor, Paul, Nurzat,

Minutes taker:  Nurzat Mukhamedali/Zoom AI

Timekeeper: Miles Cameron

Purpose: Technical Project Planning

Agenda:

- Finalize Tech Stack

- Finalize Project Management Tools

- Assign work for iteration 1

Discussions:

### Team Changes

- During this meeting, Paul announced that he is dropping the course.

- After the meeting, Victor also communicated to us that he is dropping the course.

- Paul was responsible for UI/frontend, while Victor served as the Backend Lead.

- As a result, the remaining team members discussed the need to redistribute their responsibilities and adjust the workload going forward.

- The team will continue the project with the remaining members and reassign tasks as needed.

Technology Stack

- The team discussed and agreed on the initial technology stack for the project.

- Backend: Python with Flask.

  - Flask was selected over FastAPI due to its relative simplicity and ease of use for the team.

- Frontend: React.

  - React was selected as the frontend framework.

- Database: PostgreSQL.

  - PostgreSQL was selected as the primary database.

- Deployment: AWS or Google Cloud Platform (GCP).

  - The final deployment platform has not yet been determined.

GitHub and Development Workflow

- The team agreed to use GitFlow as the development workflow.

- Planned branch structure includes:

  - main branch for production-ready code.

  - develop branch for integration.

  - Feature branches for individual development tasks.

- Victor will set up the GitHub repository structure and GitFlow configuration.

- Repository setup will include branches, permissions, and GitHub Actions related to coding standards.

- Victor will also create the initial backend structure and a basic “Hello World” API.

Frontend Setup

- Miles will create the initial React frontend structure.

- Initial work will include learning/testing communication between the React frontend and backend API.

- The initial goal is to establish basic working functionality before expanding the application.

Coding Standards and Infrastructure

- Coding standards need to be established for the project.

- Miles will contact Duc regarding coding standards and Docker configuration.

- Nurzat identified Docker configuration as part of the upcoming technical work.

- The team will prioritize establishing the basic development infrastructure before implementing more complex functionality.

Project Management: Jira

- The team agreed to use Jira for project management and task tracking.

- Jira was selected because it aligns with the tools and project-management concepts discussed in the course.

- Nurzat will set up the Jira project for the team.

- The team will discuss what tasks/issues should be added to Jira before populating the project.

Iteration 1

- The team discussed the expected work for the current iteration.

- Initial priorities include:

  - Establishing the frontend and backend project structure.

  - Setting up GitHub/GitFlow.

  - Establishing coding standards.

  - Setting up Docker and deployment infrastructure.

  - Creating basic working frontend/backend functionality.

- Specific coding tasks and assignments will be further discussed through Discord.

- Progress will be communicated regularly through the team Discord.

Lab 2

- Requirements for the upcoming lab assignment were reviewed.

- Work includes:

  - Creating user stories.

  - Defining acceptance tests.

  - Creating UML diagrams.

- Iteration-related requirements include two user stories with two acceptance tests per story.

- Team members will work on the lab exercises individually and use them to support the broader project work.

Key Decisions:

Tech Stack: Use Python with Flask for the backend/API, React for the frontend, and PostgreSQL for the database. AWS is the tentative deployment platform.

Project Management: Use Jira as the project management and task-tracking tool. Nurzat will set up the Jira project.

Development Workflow: Use GitFlow with main, develop, and feature branches. Victor will set up the GitHub repository and initial GitFlow configuration.

Initial Development: Victor will set up the backend structure and a basic API and Miles will set up the React frontend skeleton.

Coding Standards and Infrastructure: Establish project coding standards and Docker configuration. Miles will coordinate with Duc on these items.

Iteration 1: Focus on establishing the basic frontend/backend structure, development workflow, coding standards, and infrastructure before moving to more advanced functionality.

Lab 2: Team members will work on the required user stories, acceptance tests, and UML diagrams and continue coordinating project-related work through Discord.

Action Items:

Duc: Set up the GitHub repository for development, including the GitFlow workflow; establish coding standards and Docker configuration required for Lab 2.

Nurzat: Set up Jira for the team and project.

Victor: Set up the Python/Flask backend skeleton and implement an initial “Hello World” endpoint.

Miles: Set up the React frontend skeleton and implement an initial “Hello World” interface.

All Team Members: Complete Lab 2 individually so that user stories, acceptance tests, UML diagrams, and other relevant materials can be brought together and incorporated into the project.

Meeting 1

Date and Time:  Sunday September 6, 2026 - 1pm EDT

Place: Zoom

Participants: Miles, Paul, Victor, Duc Anh, Nurzat

Minutes taker:  Paul Probst/Zoom AI

Timekeeper: Miles Cameron

Purpose: Introduction and kickoff meeting

Agenda:

- Discuss project content

  - Learning app

- Set team roles

  - Team Leader - Miles

  - Requirement Leader - Nurzat

  - Frontend - Design and Implementation Leader - Paul

  - Backend - Design and Implementation Leader - Victor

  - Configuration/DevOps Leader - Duc

- Set weekly live session details

  - Zoom

  - Time TBD, will fill out when2meet

- Plan iteration 0 work

Discussions:

- Project Planning and Team Organisation

  - Team members: Miles, Paul, Nurzat, Victor, and Duc.

  - Members are located across the US Eastern and Central Time.

  - Need to establish meeting times that work across time zones.

  - Agreed to discuss project ideas first, followed by roles and the upcoming video deliverable.

- Proposal 1: AI Fitness Application — Victor

  - AI-assisted running and fitness application.

  - Users set fitness goals and assess their current fitness level.

  - Generates structured training programmes.

  - Adjusts workouts based on user feedback and progress.

  - Concern raised that the proposed scope may be too large.

  - Project requirements appear flexible enough to allow modification of an existing application.

- Proposal 2: AI-Powered Spaced Repetition Application — Miles

  - Web/mobile learning application based on spaced repetition.

  - AI automatically generates new learning material and flashcards.

  - Designed to address the need for users to continually create new cards as existing cards become less frequent.

  - Potential use of AI agents.

  - Miles has prior experience integrating Gemini through a wrapper.

  - Possible interactive features beyond flashcards:

    - Text input.

    - Translation.

    - Multiple question/answer formats.

- Proposal 3: Rental Maintenance Management System — Paul

  - Ticket-based maintenance system for tenants and property managers.

  - Tenants submit maintenance requests.

  - Property managers/maintenance teams review, approve, route, and complete requests.

  - Potential AI functionality:

    - Severity classification.

    - Request categorisation and routing.

  - Core functionality:

    - Ticket submission.

    - Approval workflow.

    - Completion tracking.

    - Escalation mechanism.

    - Priority-based queue.

  - Stretch features:

    - Route optimisation.

    - Scheduled/preventative maintenance.

- Proposal 4: AI-Powered IELTS Preparation Platform — Nurzat

  - AI-assisted platform for English-language test preparation.

  - Focus on IELTS preparation.

  - Could use:

    - IELTS rubrics.

    - Sample questions.

    - Knowledge-base/RAG functionality.

    - AI-generated practice and feedback.

- Selected Project: AI-Enhanced Learning Platform

  - Team agreed to pursue the spaced-repetition learning platform.

  - Based conceptually on Anki.

  - Potentially leverage Anki’s open-source codebase.

  - Core functionality:

    - Create knowledge decks.

    - Generate flashcards using AI.

    - Implement spaced repetition.

    - Support multiple interaction formats, including text boxes and radio buttons.

  - Specific feature scope will be defined later.

  - Miles will create a demonstration video showing how Anki currently works.

  - Team decided to develop a web application rather than a mobile application to reduce implementation complexity.

- Project Roles

  - Reduced proposed roles to five:

    - Team Leader.

    - Requirements Leader

    - Frontend Lead.

    - Backend Lead.

    - Configuration/DevOps Lead.

  - Removed dedicated:

    - QA Leader.

    - Security Leader.

  - Design/implementation responsibilities split between frontend and backend.

  - Team members will contribute across areas rather than operate in strict silos.

  - Duc emphasised maintaining consistent team leadership.

- Initial Role Assignments

  - Miles: Team Leader.

  - Paul: Frontend/UI.

  - Victor: Backend configuration.

  - Duc: Configuration/DevOps.

  - Nurzat: Requirements-related work.

  - Leadership responsibilities may rotate where appropriate.

- Meeting and Communication Plan

  - Zoom selected instead of Discord because of screen-sharing requirements.

  - Miles will create a When2Meet poll.

  - Goal is to establish a recurring weekly meeting time.

- Iteration 0 Documentation

  - Required materials will be maintained in GitHub.

  - Deliverables include:

    - Meeting minutes.

    - Progress reports.

    - SPPP documents.

    - Presentation/video.

  - Team will review previous GitHub submissions for examples.

- SPPP Work Division

  - Victor: Quality Assurance Plan.

  - Paul: Management Plan.

  - Nurzat: High-Level Requirements.

  - Duc: Configuration Management.

  - Miles: Overview and related work

  - Target: complete documents by Tuesday night.

  - Record video Wednesday.

  - Final submission due Wednesday night/Thursday morning.

Key Decisions:

- Project: Build an AI-enhanced spaced-repetition learning platform, based on Anki concepts, as a web application rather than a mobile app.

  - Core functionality: Knowledge decks, flashcard generation, AI-generated learning content, and multiple input/answer types. Detailed features will be finalized later.

- Team structure: Five primary roles — Team Leader, Project Lead, Backend Lead, UI Lead, and DevOps/Configuration Lead. Separate Requirements, QA, and Security Leader roles were dropped.

- Assignments: Miles — Team Leader; Paul — UI/frontend; Victor — backend; Duc — DevOps/configuration; Nurzat — Requirements.

- Collaboration: Roles are areas of responsibility rather than silos; everyone is expected to contribute across the application.

- Communication: Use Zoom for team meetings because of screen-sharing needs. Miles will send a Doodle poll to establish a recurring meeting time across time zones.

- Iteration 0: Maintain required documentation in GitHub, including meeting minutes, progress reports, SPPP documents, and the presentation video.

- SPPP assignments: Paul — Management Plan; Victor — QA Plan; Nurzat — High-Level Requirements; Duc — Configuration Management.

- Deadlines: Complete documents by Tuesday night and record the video Wednesday.

Action Items:

- Fill out when2meet

- Review doc videos / assignment details in Blackboard

- Complete individual SPPP sections - Tuesday night

- Brainstorm team and project names

- Other group work to be discussed later in Discord - finish by Tuesday night

- Add zoom summary to doc