CS673 Software Engineering

Team 2 - Cadence

Software Test Document

| Team Member | Role(s) | Signature | Date |
| --- | --- | --- | --- |
| Miles Cameron | Team Leader, Security Leader | Miles Cameron | 9/21/26 |
| Nurzat Mukhamedali | Requirements Leader | Nurzat Mukhamedali | 9/21/26 |
| Duc Anh Nguyen | Config/DevOps Leader, Design and Implementation Leader | Duc Anh Nguyen | 9/21/26 |
| Osasenaga Von Okunbor | QA Leader | Osasenaga Von Okunbor | 9/21/26 |

Revision history

| Version | Author | Date | Change |
| --- | --- | --- | --- |
| 1 | Duc Anh Nguyen | 9/22/26 | Initial draft of all sections (Iteration 1) |
| 2 | Osasenaga Von Okunbor | 10/5/26 | Iteration 2: study-mode tests, manual test cases TC-08 to TC-13, actual outputs recorded for every manual test, defects row, frontend tests, metrics (fixes from Iteration 1 feedback) |
| 3 | Osasenaga Von Okunbor | 10/12/26 | Iteration 3: AI generation and typed-answer tests; manual cases TC-14 to TC-27 with live-site results; nonfunctional requirement status; metrics and defects; live-site (P4) results, 10/12/26. |

Testing Summary

Manual Testing Report

Automated Testing Report

Testing Metrics

Nonfunctional Requirement Status

AI usage Log

References

Glossary

- Testing Summary

  - Unit Testing

  - Integration testing

  - System Testing

  - Acceptance Testing

  - Regression Testing

What was tested (Iteration 1): user registration, login, logout and session handling; deck create/read/update/delete; card create/read/update/delete; input validation and error responses; cross-user access protection; database migrations; Docker images; and the frontend deck API client.

What was tested (Iteration 2): the spaced-repetition scheduler (when a card is next due after Again, Hard, Good, or Easy), saving a card's schedule, serving a deck's due cards with session limits, saving a review rating, interval previews on the rating buttons, due counts on every deck, the demo seed data, and the new study pages (study page, card and rating buttons, session summary, Study button and due counts on the deck pages). The frontend tests now also cover sign-in, sign-up, route guards, and every Iteration 1 page.

What was tested (Iteration 3): AI card generation (the prompt builder, the checks on what the model returns, the Gemini provider's handling of quota errors, timeouts and declined replies, and the generate endpoint's validation, file checks, daily caps and ownership), accepting and rejecting suggestions, the AI-generated label, the generate page and review list, the typed-answer checker, typed mode on the study page, and the first deployment to Render.

Who: each developer writes unit and integration tests for their own code (Self-QA model). The QA Leader (Osasenaga Von Okunbor) coordinates test coverage and reviews test quality. The DevOps Leader (Duc Anh Nguyen) maintains the CI pipeline that runs all automated tests. The whole team performs manual acceptance testing at the end of each iteration.

When: automated tests run on every push and pull request in GitHub Actions; a pull request cannot be merged into develop unless CI passes. Manual acceptance testing is performed on the integrated application before each iteration demo.

| Test type | Technique | How it is done |
| --- | --- | --- |
| Unit testing | White-box, automated | pytest tests for validation helpers, models, and configuration; Vitest tests for the frontend API clients, pages, and components. The Gemini provider is tested with a fake client, so no test touches the network |
| Integration testing | Grey-box, automated | pytest calls every API endpoint through the Flask test client against a real database (SQLite and PostgreSQL 18 in CI); migration check that Alembic migrations match the models |
| System testing | Black-box, automated + manual | CI builds the Docker images and runs a smoke test of the full stack; manual end-to-end walkthrough in the browser |
| Acceptance testing | Black-box, manual | The team walks through each user story's acceptance criteria in the live demo flow. For Iteration 3, on the live site with the real model |
| Regression testing | Automated | The full suite re-runs on every change; each bug fix from code review adds a regression test |
| Security testing | Static analysis + tests | CodeQL scanning on every push and pull request; automated tests for cross-user access, generic login errors, and input limits |

Result: all automated tests pass on the develop branch (CI run 35683495713, 9/22/26): 94 backend tests passed on SQLite and 94 on PostgreSQL, 11 frontend tests passed, and backend statement coverage is 95.36% (CI requires at least 90%).

Result (Iteration 2): all automated tests pass on develop (CI run 37337765004, 10/5/26, commit efec09b): 201 backend tests on SQLite and on PostgreSQL, 174 frontend tests in 24 files, backend lint, the migration check, the Docker stack smoke test, and CodeQL. Backend statement coverage is 97% and frontend statement coverage is 91.66% (CI gate: 90% for both). All 13 manual test cases were run on 10/5/26 and passed; their actual outputs are recorded below.

Result (Iteration 3): all automated tests pass on develop (CI run 38207403783, 10/12/26, commit e25e65c): 391 backend tests on SQLite and on PostgreSQL, 318 frontend tests in 33 files, backend lint, the migration check, the Docker stack smoke test, and CodeQL. Backend statement coverage is 98.10% and frontend statement coverage is 95.21% (CI gate: 90% for both). On the live site (P4, 10/12/26), all 8 acceptance criteria passed: criteria 1–7 by hand and criterion 8 in CI. Criterion 4 passed after the Reject-button hotfix (PR #85). P4 also found that the sleeping free-tier backend returned a 502 on the first request, fixed in PR #86.

Manual Testing Report

All test cases below are new in this semester (the project started this semester). They follow the Iteration 1 demo flow.

TC-01 – Register a new account

- New or old: New

- Test items: Signup page, POST /api/auth/register

- Priority: High

- Dependencies: User story "Accounts and sign-in"

- Preconditions: Application running; email not yet registered

- Input data: email test1@example.com, password Passw0rd!, display name Tester

- Test steps: 1. Open /signup. 2. Enter the data. 3. Click Sign up.

- Postconditions: Account exists; user is signed in

- Expected output: Redirect to /decks showing an empty deck library and the user's name in the header

- Actual output: Account created (201) and the user is signed in. Registering Test1@Example.com again returns "That email is already registered." (409).

- Pass or Fail: Pass (run 10/5/26)

- Bug id/link:

- Additional notes: Also try the same email in different case (Test1@Example.com) – expect "already registered".

TC-02 – Login with wrong password

- New or old: New

- Test items: Login page, POST /api/auth/login

- Priority: High

- Dependencies: TC-01

- Preconditions: Account from TC-01 exists; signed out

- Input data: test1@example.com, wrong password

- Test steps: 1. Open /login. 2. Enter the data. 3. Click Log in.

- Postconditions: User stays signed out

- Expected output: Generic error "Invalid email or password" (same message as for an unknown email)

- Actual output: Returns 401 "Invalid email or password." The same message is returned for an unknown email.

- Pass or Fail: Pass (run 10/5/26)

- Bug id/link:

TC-03 – Create a deck

- New or old: New

- Test items: Deck library, POST /api/decks

- Priority: High

- Dependencies: User story "Deck & card management"; TC-01

- Preconditions: Signed in

- Input data: name "Spanish Verbs", description "Common irregular verbs"

- Test steps: 1. On /decks, click New deck. 2. Enter the data. 3. Save.

- Postconditions: Deck saved in the database

- Expected output: Deck appears in the library; submitting an empty name shows a validation error

- Actual output: Deck created (201) with card_count 0. An empty name returns 422 "name is required" on the name field.

- Pass or Fail: Pass (run 10/5/26)

- Bug id/link:

TC-04 – Add cards to a deck

- New or old: New

- Test items: Deck detail page, POST /api/decks/{id}/cards

- Priority: High

- Dependencies: TC-03

- Preconditions: Deck from TC-03 exists

- Input data: Card 1: "ser" / "to be (permanent)"; Card 2: "ir" / "to go"

- Test steps: 1. Open the deck. 2. Add both cards.

- Postconditions: Two cards saved

- Expected output: Both cards listed in the deck

- Actual output: Both cards saved and listed in the deck, in the order added.

- Pass or Fail: Pass (run 10/5/26)

- Bug id/link:

TC-05 – Edit and delete cards

- New or old: New

- Test items: PATCH /api/cards/{id}, DELETE /api/cards/{id}

- Priority: High

- Dependencies: TC-04

- Preconditions: Two cards exist

- Input data: Change card 2's back to "to go / to leave"

- Test steps: 1. Edit card 2 and save. 2. Delete card 1 and confirm.

- Postconditions: One card remains with updated text

- Expected output: Updated text shown for card 2; card 1 removed

- Actual output: Card 2 updated to "to go / to leave" (200); card 1 deleted (204); one card remains.

- Pass or Fail: Pass (run 10/5/26)

- Bug id/link:

TC-06 – Data persists across sessions

- New or old: New

- Test items: Session cookie, GET /api/auth/me, persistence

- Priority: High

- Dependencies: TC-05; User story "Data persistence"

- Preconditions: Signed in with the deck from TC-05

- Input data: –

- Test steps: 1. Refresh the page. 2. Log out. 3. Try to open /decks. 4. Log back in.

- Postconditions: –

- Expected output: Still signed in after refresh; /decks redirects to /login after logout; after login the deck and its card are unchanged

- Actual output: /api/auth/me returns the user; after logout /api/decks returns 401 (redirect to /login); after logging back in the deck and its card are unchanged.

- Pass or Fail: Pass (run 10/5/26)

- Bug id/link:

TC-07 – Cannot access another user's deck

- New or old: New

- Test items: Ownership checks on /api/decks/{id} and /api/cards/{id}

- Priority: High

- Dependencies: Security requirement "Data privacy"; TC-03

- Preconditions: User A owns a deck; User B is signed in

- Input data: User A's deck id

- Test steps: 1. As User B, open /decks/{A's deck id}. 2. Call GET /api/decks/{id} directly.

- Postconditions: User A's data unchanged

- Expected output: "Not found" (404) – the deck is not shown and its existence is not revealed

- Actual output: GET /api/decks/{id} as User B returns 404 "Deck not found"; User A's data is unchanged.

- Pass or Fail: Pass (run 10/5/26)

- Bug id/link:

TC-08 – Study a seeded deck from start to finish

- New or old: New (Iteration 2)

- Test items: Study page, GET /api/decks/{id}/due, POST /api/cards/{id}/review, session summary

- Priority: High

- Dependencies: User story "Study mode"; chunks B1, F1, F2, F3

- Preconditions: Database seeded with flask seed --reset; signed in as the demo user

- Input data: Demo deck "Travel Spanish"

- Test steps: 1. Open the deck. 2. Click Study. 3. Reveal and rate every card shown. 4. Read the summary.

- Postconditions: Every rated card has a new due time

- Expected output: Learning cards first, then due reviews, then new cards; a summary at the end

- Actual output: The deck served 3 learning cards (the passport, the suitcase, the ticket), 3 due reviews (the airport, the train station, the beach) and 3 new cards (goodbye, the library, the song), in that order.

- Pass or Fail: Pass (run 10/5/26)

- Bug id/link:

TC-09 – Rating buttons show when the card comes back

- New or old: New (Iteration 2)

- Test items: intervals on GET /api/decks/{id}/due (B3); interval labels under the rating buttons (F2)

- Priority: Medium

- Dependencies: TC-08; chunk B3

- Preconditions: Database seeded with flask seed --reset; signed in as the demo user

- Input data: The "the airport" card (review, 10-day interval, 4 days overdue)

- Test steps: 1. Load the deck's due cards. 2. Find "the airport". 3. Read its intervals.

- Postconditions: Nothing is saved by viewing the previews

- Expected output: again 600, hard 1036800, good 2592000, easy 3974400 seconds (10m, 12d, 30d, 46d)

- Actual output: again 600, hard 1036800, good 2592000, easy 3974400, matching the plan's reference table.

- Pass or Fail: Pass (run 10/5/26)

- Bug id/link: https://github.com/BUMETCS673/CS673OLF26P2/pull/53

TC-10 – A rating is saved and survives a reload

- New or old: New (Iteration 2)

- Test items: POST /api/cards/{id}/review; GET /api/decks/{id}/cards

- Priority: High

- Dependencies: TC-08

- Preconditions: Signed in; a deck with one new card

- Input data: Rating Good

- Test steps: 1. Rate the new card Good. 2. Reload the deck's cards.

- Postconditions: The card is in learning state

- Expected output: The card is learning and due again in about 10 minutes, before and after the reload

- Actual output: Response 200 with state "learning" and due_at 10 minutes later; the same state and due time after the reload.

- Pass or Fail: Pass (run 10/5/26)

- Bug id/link:

TC-11 – A review card cannot be answered twice

- New or old: New (Iteration 2)

- Test items: Review endpoint 409 rule

- Priority: Medium

- Dependencies: TC-08

- Preconditions: Signed in as the demo user; a review card that is due

- Input data: Rating Good, sent twice

- Test steps: 1. Rate the airport card Good. 2. Send the same rating again.

- Postconditions: Only one review is saved

- Expected output: First request 200; second request refused with 409

- Actual output: First request 200 (next due in 30 days); second request 409 "Card isn't due yet".

- Pass or Fail: Pass (run 10/5/26)

- Bug id/link:

TC-12 – Deck pages show due counts

- New or old: New (Iteration 2)

- Test items: due_counts on Deck (B2); deck pages (F4)

- Priority: Medium

- Dependencies: Chunks B2 and F4

- Preconditions: Database seeded with flask seed --reset; signed in as the demo user

- Input data: –

- Test steps: 1. Load the deck list.

- Postconditions: –

- Expected output: Each deck shows how many cards are learning, due for review, and new

- Actual output: Spanish 101: 0 learning, 0 review, 4 new. Travel Spanish: 3 learning, 3 review, 3 new.

- Pass or Fail: Pass (run 10/5/26)

- Bug id/link:

TC-13 – Cannot study or rate another user's cards

- New or old: New (Iteration 2)

- Test items: Ownership checks on /api/decks/{id}/due and /api/cards/{id}/review

- Priority: High

- Dependencies: TC-07; security requirement "Data privacy"

- Preconditions: User A owns a deck with a card; User B is signed in

- Input data: User A's deck id and card id

- Test steps: 1. As User B, load A's due cards. 2. Rate A's card Good.

- Postconditions: User A's cards unchanged

- Expected output: Both calls return 404

- Actual output: 404 "Deck not found" and 404 "Card not found"; User A's card is still new.

- Pass or Fail: Pass (run 10/5/26)

- Bug id/link:

Iteration 3 test cases. TC-14 to TC-21 and TC-27 run on the live site (Render, real Gemini model). TC-22 to TC-26 need the seeded demo data or a changed setting, and Render has no shell for flask seed, so they run locally with Docker Compose and the stand-in provider. Acceptance criterion 8 (CI passes with no network and no key) is automated; see the Automated Testing Report. P4 was run by Miles Cameron on 10/12/26 on the live site (https://cadence-frontend-jufj.onrender.com/); TC-22 to TC-24 were run there too.

TC-14 – Generate with AI opens the generation page

- New or old: New (Iteration 3)

- Environment: Live (Render, real Gemini model)

- Test items: Generate with AI button (F3), /decks/:id/generate page (0b, F1)

- Priority: High

- Dependencies: Acceptance criterion 1

- Preconditions: Signed in; a deck with fewer than 10 cards

- Input data: –

- Test steps: 1. Open the deck. 2. Click Generate with AI.

- Postconditions: Nothing is saved

- Expected output: The page shows the deck name, three modes with Write a prompt chosen, "How many cards?" set to 10, and the privacy line

- Actual output: The generate page opened from the deck with the three modes, the card count and the privacy line.

- Pass or Fail: Pass (live, Miles Cameron, 10/12/26)

- Bug id/link:

TC-15 – Suggest more is locked below 10 cards

- New or old: New (Iteration 3)

- Environment: Live

- Test items: Suggest more content mode on the generate form (F1)

- Priority: Medium

- Dependencies: Acceptance criterion 2

- Preconditions: Signed in; a deck with 4 cards

- Input data: –

- Test steps: 1. Open the deck's generate page. 2. Look at Suggest more content.

- Postconditions: Nothing is saved

- Expected output: Suggest more content is disabled with "Add 6 more cards to unlock suggestions."

- Actual output: Not run in P4: the deck used already had 10 cards. Covered by the GenerateForm tests (locked state and message).

- Pass or Fail: Not run live (automated tests pass)

- Bug id/link:

TC-16 – Suggest more on a deck of 10 or more cards

- New or old: New (Iteration 3)

- Environment: Live

- Test items: Suggest more content; POST /api/decks/{id}/generate (B3)

- Priority: Medium

- Dependencies: Acceptance criterion 2; TC-14

- Preconditions: Signed in; a deck with 10 or more cards

- Input data: Suggest more content, 5 cards

- Test steps: 1. Choose Suggest more content. 2. Set 5 cards. 3. Click Generate. 4. Note the time taken.

- Postconditions: A generation is saved; no cards are added yet

- Expected output: Up to 5 suggestions; none repeats the front of a card already in the deck

- Actual output: Suggest more content returned suggestions for the 10-card deck. Time not recorded.

- Pass or Fail: Pass (live, 10/12/26)

- Bug id/link:

TC-17 – Generate from a prompt

- New or old: New (Iteration 3)

- Environment: Live

- Test items: Write a prompt mode; POST /api/decks/{id}/generate; review list (F2)

- Priority: High

- Dependencies: Acceptance criterion 3

- Preconditions: Signed in; any deck

- Input data: Prompt "The bones of the human hand", 10 cards

- Test steps: 1. Type the prompt. 2. Click Generate. 3. Note the time taken.

- Postconditions: A generation is saved; no cards are added yet

- Expected output: A status message appears at once, then up to 10 suggestions in the review list

- Actual output: Write a prompt returned suggestions in the review list. Time not recorded.

- Pass or Fail: Pass (live, 10/12/26)

- Bug id/link:

TC-18 – Generate from a PDF with a focus note

- New or old: New (Iteration 3)

- Environment: Live

- Test items: Upload a file mode; file checks; production nginx upload limit

- Priority: High

- Dependencies: Acceptance criterion 3

- Preconditions: Signed in; any deck

- Input data: A real PDF of a few pages; a short focus note

- Test steps: 1. Choose Upload a file. 2. Pick the PDF and type the focus note. 3. Click Generate. 4. Note the time taken.

- Postconditions: A generation is saved; the file is not stored

- Expected output: Suggestions drawn from the file's content. This also shows production nginx accepts the upload

- Actual output: A real PDF was uploaded and suggestions were drawn from it, so production nginx accepted the upload. Time not recorded.

- Pass or Fail: Pass (live, 10/12/26)

- Bug id/link:

TC-19 – Unsupported and oversized files are refused

- New or old: New (Iteration 3)

- Environment: Live

- Test items: File checks on the generate form (F1, contract C2)

- Priority: Medium

- Dependencies: TC-18

- Preconditions: Signed in; generate page open on Upload a file

- Input data: report.docx; a file of 4 MB plus 1 byte

- Test steps: 1. Pick report.docx. 2. Pick the oversized file. 3. Watch the browser's network tab.

- Postconditions: Nothing is saved

- Expected output: The unsupported-type message and the too-large message from C2, and no request is sent

- Actual output: Not run in P4. Covered by the GenerateForm tests (both messages, no request sent).

- Pass or Fail: Not run live (automated tests pass)

- Bug id/link:

TC-20 – Accept and reject suggestions

- New or old: New (Iteration 3)

- Environment: Live

- Test items: POST /api/generations/{id}/accept and /reject (B4); review list (F2)

- Priority: High

- Dependencies: Acceptance criterion 4; TC-17

- Preconditions: A generation with 3 or more suggestions

- Input data: Accept 1, reject 1, then Accept all

- Test steps: 1. Accept one suggestion. 2. Reject one. 3. Click Accept all. 4. Open the deck.

- Postconditions: The accepted cards are in the deck

- Expected output: "N cards added"; the deck grows by exactly N; the rejected card is not in it

- Actual output: First run: each suggestion's Reject button could not be seen (white text on a white card). Fixed in PR #85; after the hotfix, accepting and rejecting worked as designed.

- Pass or Fail: Fail, then Pass after the fix (live, 10/12/26)

- Bug id/link: https://github.com/BUMETCS673/CS673OLF26P2/pull/85

TC-21 – The AI-generated label stays after an edit

- New or old: New (Iteration 3)

- Environment: Live

- Test items: AiBadge on the deck page and the study card (F3); card origin

- Priority: Medium

- Dependencies: Acceptance criterion 5; TC-20

- Preconditions: Cards accepted in TC-20; at least one card added by hand

- Input data: A new answer for one AI card

- Test steps: 1. Open the deck. 2. Edit one AI card's answer. 3. Study the deck.

- Postconditions: The edited card keeps origin "ai"

- Expected output: The AI-generated badge shows on the deck page and the study card, still there after the edit; no badge on cards added by hand

- Actual output: The AI-generated badge showed on every AI card on the deck page and the study card.

- Pass or Fail: Pass (live, 10/12/26)

- Bug id/link:

TC-22 – Switch study modes without losing progress

- New or old: New (Iteration 3)

- Environment: Local (Docker Compose, stand-in provider, freshly seeded)

- Test items: StudyModeToggle; typed mode on the study page (F5, F6)

- Priority: Medium

- Dependencies: Acceptance criterion 6

- Preconditions: flask seed --reset; signed in as the demo user

- Input data: Travel Spanish deck

- Test steps: 1. Study the deck and rate 2 cards. 2. Switch to Typed answer. 3. Reload the page.

- Postconditions: The 2 ratings are saved

- Expected output: The cards-left count carries on; the current card redraws in typed mode; after a reload the page starts in Flashcard mode

- Actual output: Run on the live site instead of locally: switching between Flashcard and Typed answer during study worked.

- Pass or Fail: Pass (live, 10/12/26)

- Bug id/link:

TC-23 – Typed answer, correct

- New or old: New (Iteration 3)

- Environment: Local

- Test items: typed-answer checker (F4); TypedAnswer box (F5)

- Priority: High

- Dependencies: Acceptance criterion 7; TC-22

- Preconditions: Typed mode; the card "the passport" is showing

- Input data: "El Pasaporte." then Enter

- Test steps: 1. Type the answer. 2. Press Enter. 3. Press Enter again.

- Postconditions: The card is rated Good

- Expected output: "Correct", the answer "el pasaporte" as written, and Good boxed and focused; Enter rates Good

- Actual output: Run on the live site: typed answers were graded and the suggested rating was used.

- Pass or Fail: Pass (live, 10/12/26)

- Bug id/link:

TC-24 – Typed answer, incorrect, choosing another rating

- New or old: New (Iteration 3)

- Environment: Local

- Test items: typed-answer checker; rating buttons

- Priority: Medium

- Dependencies: Acceptance criterion 7; TC-23

- Preconditions: Typed mode; the next card is showing

- Input data: A misspelled answer; then click Hard

- Test steps: 1. Type the misspelling and press Enter. 2. Click Hard.

- Postconditions: The card is rated Hard

- Expected output: "Incorrect" with Again boxed; Hard is the rating saved

- Actual output: Run on the live site together with TC-23; choosing another rating was not recorded separately.

- Pass or Fail: Pass (live, 10/12/26), partly observed

- Bug id/link:

TC-25 – Another user's deck and generation are not found

- New or old: New (Iteration 3)

- Environment: Local

- Test items: Ownership checks on the generate page and the accept route

- Priority: High

- Dependencies: Security requirements #3 and #6; TC-07

- Preconditions: The demo user owns deck 1 and generation 1; a second user is signed in

- Input data: /decks/1/generate; POST /api/generations/1/accept

- Test steps: 1. As the second user, open /decks/1/generate. 2. Send the accept request.

- Postconditions: The demo user's data is unchanged

- Expected output: "This deck could not be found." and 404 "Generation not found."

- Actual output: Not run in P4. Covered by test_generations.py and the GeneratePage ownership tests (404 for another user).

- Pass or Fail: Not run (automated tests pass)

- Bug id/link:

TC-26 – The per-user daily limit

- New or old: New (Iteration 3)

- Environment: Local

- Test items: Daily caps on POST /api/decks/{id}/generate (contracts C2, C5)

- Priority: Medium

- Dependencies: AI-2

- Preconditions: AI_DAILY_LIMIT=2; a user with 2 generations in the last 24 hours

- Input data: A third generate request

- Test steps: 1. Click Generate a third time.

- Postconditions: Nothing is saved

- Expected output: The daily-limit message; no new generation is saved

- Actual output: Not run in P4. Covered by test_generate.py (per-user and site cap tests).

- Pass or Fail: Not run (automated tests pass)

- Bug id/link:

TC-27 – HTTPS and a secure session cookie in production

- New or old: New (Iteration 3)

- Environment: Live

- Test items: Production session cookie settings

- Priority: High

- Dependencies: SEC-3

- Preconditions: The live site is up

- Input data: –

- Test steps: 1. Sign in on the live site. 2. Open the browser's dev tools and look at the session cookie.

- Postconditions: –

- Expected output: The site uses HTTPS; the cookie is Secure, HttpOnly and SameSite=Lax

- Actual output: Not checked in P4: the cookie flags were not inspected in dev tools. The site is served over HTTPS by Render.

- Pass or Fail: Not run (HTTPS seen; cookie flags not checked)

- Bug id/link:

- Automated Testing Report

Backend – pytest 9.1 with pytest-cov, in code/backend/tests/:

- test_auth.py – registration, login, logout, /me, email normalization, generic login errors, validation (41 tests)

- test_decks.py – deck CRUD, validation, ownership (other users get 404) (20 tests)

- test_cards.py – card CRUD, validation, ownership, card origin (17 tests)

- test_foundation.py – app factory, configuration, health endpoint, error format (17 tests)

- test_scheduler.py – the scheduler on its own: every rating from every card state, Anki's default steps and intervals, ease limits, overdue reviews (43 tests, Iteration 2)

- test_card_schedule.py – reading and writing a card's scheduling fields (11 tests, Iteration 2)

- test_due_cards.py – GET /api/decks/{id}/due: grouping, order, session limits, learn-ahead window, ownership (11 tests, Iteration 2)

- test_review.py – POST /api/cards/{id}/review: valid ratings, due checks, 409 on a second answer, what gets saved, ownership (14 tests, Iteration 2)

- test_interval_preview.py – interval previews: the plan's reference table, intervals on /due and /review only, previews save nothing (12 tests, Iteration 2)

- test_deck_due_counts.py – due counts on every deck (9 tests, Iteration 2)

- test_seed.py – the demo seed data and --reset (7 tests, Iteration 2)

- test_ai_foundation.py – migration 0003, the AI models and settings, error codes, the AI interface and the stand-in provider (27 tests, Iteration 3)

- test_ai_prompts.py – the prompt builder for each mode: prompt, file, and Suggest more (14 tests, Iteration 3)

- test_ai_cleanup.py – the checks on what the model returns: bad JSON, empty or duplicate cards, too many cards, trimming (30 tests, Iteration 3)

- test_gemini_provider.py – the Gemini provider with a fake client: quota errors, timeouts, declined replies, outages, no retries (31 tests, Iteration 3)

- test_ai_cli.py – the flask ai-smoke command (8 tests, Iteration 3)

- test_generate.py – POST /api/decks/{id}/generate: validation, file type and size checks, per-user and site daily caps, ownership (49 tests, Iteration 3)

- test_generations.py – POST /api/generations/{id}/accept and /reject: picking cards by position, origin "ai", replacing the candidates list, ownership, row locking (24 tests, Iteration 3)

- conftest.py – shared fixtures (app, test client, signed-in users)

Frontend – Vitest with React Testing Library (npm test), in code/frontend/tests/: 318 tests in 33 files. API clients: decks, study, auth (AuthContext), and generate. Pages and route guards: LoginPage, SignupPage, ProtectedRoute, DeckListPage/View, DeckDetailPage/View, Header, and the forms. Study mode: StudyPage, StudyCard, RatingButtons, SessionSummary, the session state, formatInterval, and describeSchedule. New in Iteration 3: GenerateForm (41 tests), GeneratePage (22), the typed-answer checker (17), CandidateList, the review list (14), TypedAnswer (8), StudyModeToggle (4), the generate API client (7), and AiBadge (1); StudyPage grew to 31 tests for typed mode. CI enforces 90% frontend coverage. ESLint checks code style and the Vite build must succeed.

CI pipeline (.github/workflows/ci.yml), run on every push and pull request:

| Job | What it checks |
| --- | --- |
| Backend lint | ruff check |
| Backend tests (sqlite) | Full pytest suite with coverage report; fails below 90% coverage |
| Backend tests (postgres) | Full pytest suite against PostgreSQL 18 |
| Migrations match the models | Runs flask db upgrade on an empty database and checks for missing migrations, then downgrades to the base and upgrades again |
| Frontend lint, test, build | ESLint, Vitest with a 90% coverage gate, Vite production build |
| Docker images and stack smoke test | Builds both images and checks that the full stack starts and responds; scans both images with Trivy |
| CodeQL (codeql.yml) | Static security analysis for Python and JavaScript |

Acceptance criterion 8 (CI passes with no network and no API key) is checked automatically: TestConfig sets AI_PROVIDER = "fake", so every test uses the stand-in provider, and the repository has no GitHub Actions secrets, so CI has no key. Evidence: CI run 38207403783, all jobs green.

- Testing Metrics

| Metric | Target (SPPP) | Iteration 1 result | Iteration 2 result | Iteration 3 result |
| --- | --- | --- | --- | --- |
| Automated test cases | – | 105 (94 backend, 11 frontend) | 375 (201 backend, 174 frontend) | 709 (391 backend, 318 frontend) |
| Automated test pass rate | 100% | 100% (94/94 on SQLite, 94/94 on PostgreSQL, 11/11 frontend) | 100% (201/201 on SQLite, 201/201 on PostgreSQL, 174/174 frontend; CI run 37337765004) | 100% (391/391 on SQLite, 391/391 on PostgreSQL, 318/318 frontend; CI run 38207403783) |
| Statement coverage | ≥ 90%, backend and frontend | 95.36% (CI gate: 90%) | Backend 97%, frontend 91.66% (CI gate: 90% each) | Backend 98.10%, frontend 95.21% (CI gate: 90% each) |
| Manual test cases | – | 7 | 13 (7 from Iteration 1, 6 new) | 27 (13 from earlier iterations, 14 new); 9 of the new ones run on the live site in P4 |
| User story acceptance rate | – |  | 4 of 5 Lab 3 stories (Story 4 moved to Iteration 3) | 6 of 6: every Iteration 3 story worked on the live site after the two hotfixes (P4, 10/12/26) |
| Defects found / fixed | – | 1 found / 1 fixed: expired session not handled on the deck pages (found 9/21, fixed before the release) | 2 found / 2 fixed: SQLAlchemy 2.1 broke the PostgreSQL CI job (fixed in PR #35); the CI cache skipped the frontend image's security upgrade (fixed in PR #44) | 8 found / 8 fixed (listed below), including 2 found in P4 |

Iteration 3 defects (all found in review or setup, and all fixed before merging unless noted):

- The generate form still sent a removed file after switching modes (found reviewing PR #62).

- The AI badge sat under the state badge on the study card (fixed in PR #70).

- CodeQL alert #11: a side effect inside an assert in test_generations.py (fixed in PR #69).

- Task 0a missed four planned items: the nginx Host header and SNI fix, the site-wide cap, and two failure messages (found in PR #60's first review).

- A trailing slash on API_ORIGIN would break every API call in production; found by testing nginx locally, then documented (PR #63).

- Render rejects the pre-deploy migration command on the free tier; fixed in PR #68 (migrations now run from the start command, PR #79).

- Found in P4: each suggestion's Reject button was invisible, white text on a white card (fixed in PR #85).

- Found in P4: the free-tier backend sleeps, so the first request returned 502; the frontend now wakes it and retries (fixed in PR #86).

Not a code defect: on 10/9 Docker Hub's anonymous pull limit failed three CI jobs; re-running them fixed it.

- Nonfunctional Requirement Status

Status of each nonfunctional requirement from the SPPP at the end of Iteration 3. Items marked "live" are confirmed during the live-site check.

| ID | Status | Evidence |
| --- | --- | --- |
| PERF-1, PERF-2, PERF-3 | Not verified | No scripted timing tests were run (doc/CICD.md, "Deliberate omissions") |
| PERF-4 | Partly verified | The status message shows at once (GenerateForm tests); the 45-second limit is tested; generation times were not recorded in P4 |
| AVAIL-1 | Verified | The app starts and serves every other route with no key (PR #60's check); provider failures reach only the generate route as 429 or 503 (test_generate.py) |
| AVAIL-2 (revised) | Verified | No retries; quota, timeout and outage cases in test_gemini_provider.py |
| AVAIL-3 | Not verified | – |
| AVAIL-4 | Not met | /api/health answers ok without checking the database |
| AI-1 (revised) | Verified | Boundary tests in test_generate.py and the GenerateForm tests; GeneratePage sends one request at a time. Server-side one-at-a-time is not enforced |
| AI-2 (revised) | Verified | Per-user and site cap tests, including a 25-hour-old record. Deleting a deck frees its share of the cap |
| AI-3 (revised) | Verified | test_ai_cleanup.py, test_gemini_provider.py, test_generations.py |
| AI-4 | Partly met | Privacy line, permanent label, editing and deleting all work; there is no warning that AI cards may be inaccurate |
| AI-5 | Verified by inspection | The prompt holds only the deck's name and description, the prompt or file, and existing cards for Suggest more; tests check the log holds no user content |
| AI-6 | Verified | ai_generations.model is saved; no dangerouslySetInnerHTML anywhere in the frontend |
| SEC-1, SEC-2, SEC-4 | Verified | Existing tests, plus ownership tests on the generate, accept and reject routes, and the 6 MB and 1 MB body limits |
| SEC-3 | Verified locally; HTTPS confirmed live | The cookie flags were not inspected on the live site (TC-27 not run) |
| REL-1, REL-2, REL-3 | Verified | TC-06; accept runs in one transaction; deleting a deck removes its cards and generations (test_ai_foundation.py, test_generations.py) |
| SCAL-1, SCAL-2 | Not verified | – |
| SCAL-3 | Verified by inspection | Card and due counts are computed in SQL |
| COMP-1 | Not verified | P4 used one browser; the browser and version were not recorded |
| COMP-2 | Verified | CI builds and boots the stack from a clean checkout |
| MAINT-1 to MAINT-3 | Verified | Branch ruleset; CI; only app/ai/provider.py imports the Gemini SDK |
| USE-1 to USE-4 | Verified | Component tests for loading, error and empty states; keyboard tests on the study page |

- AI usage Log

(This table summarizes AI contribution in this document)

| Section | Who | AI contribution (%) | Description | Verified by |
| --- | --- | --- | --- | --- |
| All sections | Duc Anh Nguyen | 80% | Claude Code drafted the document from the test code, CI workflow, CI run results, and SPPP QA plan. Numbers were taken from CI run 35683495713. |  |
| Iteration 2 additions (summary, TC-08 to TC-13, actual outputs, automated report, metrics) | Osasenaga Von Okunbor | 85% | Claude drafted the Iteration 2 additions from the Iteration 1 feedback, the Iteration 2 plan, the test code, and the CI results, and ran the manual test steps against the API. Chosen because it could run all 13 cases and read every test file faster than by hand. I checked each actual output and number against the run. | Osasenaga Von Okunbor |
| Iteration 3 additions (summary, TC-14 to TC-27, automated report, metrics, defects, nonfunctional requirement status) | Osasenaga Von Okunbor | 85% | Claude drafted the Iteration 3 additions from Miles's Iteration 3 doc plan, the test code, and the CI results. Chosen because it could read every new test file and the plan's numbers quickly. I checked each count and number against CI run 38207403783 and the plan, and pasted the sections into the doc myself. | Osasenaga Von Okunbor |

- References

- pytest documentation. https://docs.pytest.org/

- pytest-cov documentation. https://pytest-cov.readthedocs.io/

- GitHub Actions documentation. https://docs.github.com/actions

- GitHub CodeQL. https://codeql.github.com/

- Vitest documentation. https://vitest.dev/

- React Testing Library. https://testing-library.com/docs/react-testing-library/intro/

- Team 2 SPPP – Quality Assurance Plan (CS673_SPPP_team2).

- Team 2 Iteration 3 plan (code/plans/ITERATION_3_PLAN.md).

- Glossary

- Acceptance criterion – a condition a user story must meet to be accepted; Iteration 3 has eight.

- CI – Continuous Integration; automated build and test on every change.

- Coverage – percentage of source statements executed by the automated tests.

- Regression test – a test that re-checks existing behavior after a change.

- Smoke test – a quick check that the whole system starts and responds.

- Stand-in provider – a fake AI provider that returns fixed cards with no network call, used in every automated test.

- UAT – User Acceptance Testing.